User Acceptance Testing (UAT) Template

| Date | 01 October 2026 |
| --- | --- |
| Team ID | [SWTID-2026-8917] |
| Project Name | Blog Nest – AI-Powered Blogging & Content Management Backend |
| Maximum Marks | [As per guidelines] |

Project Overview:

Project Name: Blog Nest

Project Description: A secure, role-based RESTful backend for blogging and content management built with Node.js, Express.js and MongoDB, with Google Gemini AI for blog generation and summarization.

Project Version: 1.0

Testing Period: 24 Aug 2026 to 29 Aug 2026

Testing Scope:

- Registration and login with JWT; bcrypt password storage

- Role-based access control (Admin, Editor, Author, Reader)

- Blog create, fetch, update, delete; categories, tags, search; media metadata

- Comment creation and moderation

- AI blog generation and AI summarization

- Requirements covered: FR-1 to FR-10 and NFR-1 to NFR-6

Testing Environment:

URL/Location: Local server, http://localhost:[PORT]/api (tested with Postman)

Credentials (if required): Test accounts created for each role (Admin, Editor, Author, Reader); JWT token from Login used as Bearer token

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Register a new user with valid details | 1. Open Register endpoint 2. Send name, email, password 3. Submit | User is created; password stored hashed; success response returned | User created, response 201 | Pass |
| TC-002 | Register with an already used email | 1. Send register request with existing email | Request rejected with clear error | Error message returned | Pass |
| TC-003 | Login with valid credentials | 1. Open Login endpoint 2. Send email and password | JWT token returned | Token returned | Pass |
| TC-004 | Login with invalid credentials | 1. Send wrong password | 401 error; no token issued | 401 returned | Pass |
| TC-005 | Access protected route without token | 1. Call Create Blog without Authorization header | Request rejected as unauthorized | 401 returned | Pass |
| TC-006 | Create a blog post as Author | 1. Login as Author 2. Send title, content, category, tag 3. Submit | Post saved with chosen status | Post created | Pass |
| TC-007 | Fetch published blogs | 1. Call Fetch Blogs endpoint | Published posts returned; drafts not shown to public | Published posts listed | Pass |
| TC-008 | Update or delete another author's post | 1. Login as a different Author 2. Try to edit/delete the post | Request denied | Access denied | Pass |
| TC-009 | Reader accesses admin-only action | 1. Login as Reader 2. Call user-role management | Forbidden (role not allowed) | 403 returned | Pass |
| TC-010 | Search posts by keyword/category/tag | 1. Call search with a keyword 2. Repeat with category and tag | Matching posts returned | Matching posts returned | Pass |
| TC-011 | Post a comment as Reader | 1. Login as Reader 2. Submit comment on a published post | Comment saved with pending status | Comment saved | Pass |
| TC-012 | Moderate a comment as Editor/Admin | 1. Login as Editor 2. Mark comment approved or spam | Comment status updated | Status updated | Pass |
| TC-013 | Generate AI blog from a topic | 1. Login as Author 2. Call Generate AI Blog with a topic | Structured blog content returned from Gemini | Blog content generated | Pass |
| TC-014 | Summarize an existing blog | 1. Call Summarize Blog with a post | Concise summary returned | Summary returned | Pass |
| TC-015 | AI request with missing topic | 1. Call Generate AI Blog without a topic | Validation error returned | Validation error returned | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Protected route returned a generic error when the token was missing | 1. Call a protected endpoint without token | Medium | Closed | Now returns a clear 401 unauthorized message |
| BG-002 | Reader could reach a role-restricted action | 1. Login as Reader 2. Call a role-restricted endpoint | High | Closed | Role-check middleware fixed; returns 403 |
| BG-003 | AI endpoint failed without a clear message when the topic was empty | 1. Call Generate AI Blog with empty topic | Low | Closed | Input validation added |

Sign-off:

Tester Name: [Name of Tester]

Date: 29 Aug 2026

Signature: ____________________

Notes:

- All test cases cover both positive and negative scenarios.

- All identified bugs were fixed and retested before final sign-off.

- Sign-off to be obtained from both the project manager and product owner before deployment.