PHASE 4

Project Planning

# Team Members

Team ID : [SWTIDE -2026-8917]

Team Leader : [SANDHYA J]

Team members : [SHERNKA D]

Team members : [SHREE RANJANI S]

Team members : [SONIYA JITH K]

# Tasks

- Epic 1: Project Architecture – design layered MVC architecture, Express server gateway, and Authentication & Role Matrix middleware.

- Epic 2: Project Setup and Configuration – initialize Node.js project, install dependencies, configure environment.

- Epic 3: Backend Development – build routes, controllers, middleware, and models for blog, category, and comment management.

- Epic 4: Database Configuration – design Mongoose schemas (User, Post, Comment) and establish MongoDB connection.

- Epic 5: Project Execution – run the server, integrate Gemini AI (blog generation & summarization), and test all APIs.

# Timeline

| Timeframe | Activity |
| --- | --- |
| Week 1 | Requirement analysis, brainstorming, and architecture design for BlogNest |
| Week 2 | Project setup, environment configuration, and MongoDB schema design (User, Post, Comment) |
| Week 3 | Backend development – authentication, role-based access, and blog CRUD modules |
| Week 4 | Gemini AI integration – AI blog generation and content summarization modules |
| Week 5 | Testing (unit & API testing via Postman) and bug fixing |
| Week 6 | Documentation and final demonstration preparation |

# Milestones

- M1: Architecture and requirement finalization completed.

- M2: Project scaffolding and environment setup completed.

- M3: Authentication and role-based access control (Admin, Editor, Author, Reader) modules functional.

- M4: Blog CRUD and Gemini AI content generation/summarization modules functional.

- M5: All APIs tested successfully via Postman.

- M6: Final documentation and demonstration completed.

# Tools / Technologies

- Node.js & Express.js – server runtime and routing framework.

- MongoDB & Mongoose ODM – data persistence layer.

- Google Gemini AI SDK (@google/generative-ai) – AI-powered blog generation and summarization.

- JWT & bcrypt.js – authentication and password security.

- Postman – API testing and verification.

- Visual Studio Code – development environment.

- Nodemon – development-time auto-restart utility.

# Risk Identification

| Risk | Mitigation |
| --- | --- |
| External AI API key unavailable/expired | Fallback mode ensures core blog functionality without Gemini AI features |
| Unauthorized access to protected routes | JWT validation and Role Matrix Middleware enforce access control (Admin, Editor, Author, Reader) |
| Database connection failure | Connection is established before requests are processed, with error handling |
| Injection / XSS attacks | Request sanitization safeguards on all payload parameters |
| AI service latency or failure | Graceful error handling with fallback textual response |